## Slide 1: Software Process Models

## Slide 2: Software Life Cycle Activities
Feasibility study
Requirements analysis
Project planning
Design
Implementation
Testing
Delivery
Corrective maintenance

## Slide 3: Typical Documents
Requirements specification
  object model
  use case scenarios
Project schedule
Software test plan
  acceptance tests
Software design
  architectural design
  detailed design
Software quality assurance plan
User manual
Source code
Test report
Defect report

## Slide 4: What is a Process Model ?
It is a description of
  what tasks need to be performed
  in what sequence
  under what conditions
  by whom
to achieve the desired results.

## Slide 5: Why Have A Process Model?
Provide guidance for a systematic coordination and controlling of
  the tasks
  the personnel who perform the tasks

## Slide 6
Do we need a process if the project requires just one person or at most two people?
Why or why not ?

## Slide 7: A Simple and Familiar Process
Coding
Compiling
Debugging
Problem
Statement
Release
problem
problem
Unit
Testing
Some skip testing or debugging
Might not thoroughly consider (requirements)

## Slide 8: Extending the Simple Process
As projects get larger and more complex
  must clarify and stabilize the requirements
  must test more functionalities
  must design more carefully
  must use more existing software and tools
Resulting in more tasks and more people

## Slide 9: With more people and tasks…
We now need to define:
  the set of tasks that need to be performed
  the sequence of flow of the tasks
  the input and the output from these tasks
  the pre-condition and post-conditions for each task
  the people and skills needed to perform the tasks

## Slide 10: Quiz Questions 1-3

## Slide 11: Software Process Models

## Slide 12: Categories
Plan-driven
  All activities are planned in advance
  Progress is measured against this plan
Agile
  Planning is incremental

## Slide 13: Waterfall Model
Requirements
Design
Implementation
Verification
Integrate/Package

## Slide 14: Problems
Projects rarely follow the sequential flow proposed by the model
Difficult to explicitly specify all requirements
Working version of product is not available until the end of the process

## Slide 15: Incremental Model – Continuous Integration
Req. 1
Req. 2
Req. n
Design
Design
Code
Integration Bucket
Test
…
System
Test
Req. Analysis and Architecture
Design
Code
Code
…
Test
Test

## Slide 16: Incremental Model – Multiple Releases
Requirements
Design
Code
Test
Package
Rel. 1
Requirements
Design
Code
Test
Package
Rel. n
…
Requirements
Design
Code
Test
Package
Rel. 2

## Slide 17: Process
Customer identifies the services to be provided by the system
Develop an initial implementation
Get user comments and requirements for next increment
Evolve through several version until an adequate system has been developed

## Slide 18: Benefits
Reduces cost
Use early increments as prototypes
More rapid delivery
Lower risk of failure
Most important services receive the most testing

## Slide 19: Problems
Management problems
Contractual problems
Validation problems
Maintenance problems

## Slide 20: Prototyping model
Build a prototype
Prototype is used to test concepts and requirement.
Prototype is used to demonstrate behavior to customer.
Costs are controlled
Stakeholders can experiment with the prototype early in the software process.

## Slide 21: Process
Establish prototype objectives.
Define prototype functionality.
Develop prototype.
Evaluate prototype.

## Slide 22: Benefits
Users get a feel for the actual system.
Improved system usability
A closer match to users' real needs.
Improved design quality
Improved maintainability
Reduced development effort

## Slide 23: Problems
Might not be used in the same way as final system.
Tester might not be typical of users.
Developers might be pressured to deliver throwaway prototypes.

## Slide 24: Spiral Model
Plan Next Phase
Develop, Verify
Next-level Product
Determine Objectives,
Alternatives, Constraints
Evaluate Alternatives,
Identify, Resolve Risks
req.
Spec.
design
model
design
validation
test plan
code
unit
test
dev plan
req. plan
risk
analysis
proto
type
design
sys.
test
Review

## Slide 25: Rational Unified Process (RUP)
Phases of Project
Inception
Elaboration
Construction
Transition
Requirements
Design
Implement
Test
Integrate
Activities

## Slide 26: Entry and Exit Criteria
Process
Activity
Entry
Criteria
Met?
Exit
Criteria
Met?
Yes
Yes
No
No

## Slide 27: Quiz Questions 4-7

## Slide 28: Agile Processes
Notes: start here

## Slide 29: Introduction
Dissatisfaction with traditional methods led to the creation of agile methods.
These methods:
  Focus on the code rather than the design
  Iterative
  Deliver software quickly
  Handle changing requirements.

## Slide 30: Agile manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.
http://www.agilemanifesto.org

## Slide 31: Agile methods
Break tasks into small increments with minimal planning
Do not directly involve long-term planning
Iterations are short time frames
  sprints
Each iteration involves a team working through a full software development cycle.

## Slide 32: Teams
Cross-functional
Self-organizing
Team members take responsibility for tasks that deliver the functionality an iteration requires
Team members decide individually how to meet an iteration's requirements.

## Slide 33: Communication
Emphasize face-to-face communication over written documents
Daily face-to-face communication among team members

## Slide 34: Agile method applicability
Product development where a software company is developing a small or medium-sized product for sale
Custom system development within an organization

## Slide 35: Problems with agile methods
It can be difficult to keep the interest of customers who are involved in the process.
Team members may be unsuited to the intense involvement that characterizes agile methods.
Prioritizing changes can be difficult where there are multiple stakeholders.
Maintaining simplicity requires extra work.
Contracts may be a problem as with other approaches to iterative development.

## Slide 36: Plan-driven versus agile development
Plan-driven development
  Based around separate development stages
  Iteration occurs within activities
Agile development
  Specification, design, implementation and testing are interleaved
  Outputs are decided through negotiation during the development process
Notes: Start here

## Slide 37: Extreme Programming
Notes: start here

## Slide 38: Extreme programming
Extreme Programming (XP) takes an 'extreme' approach to iterative development.
  New versions may be built several times per day
  Increments are delivered every 2 weeks
  All tests must be run and pass for every build

## Slide 39: XP's Core Values
Communication
Simplicity
Feedback
Courage

## Slide 40: The extreme programming release cycle
Select user stories for this release
Breakdown stories to tasks
Plan release
Develop/integrate/ test software
Release software
Evaluate system

## Slide 41: XP and agile principles
Incremental development is supported through small, frequent system releases.
Customer involvement means full-time customer engagement with the team.
People not process through pair programming, collective ownership and a process that avoids long working hours.
Change supported through regular system releases.
Maintaining simplicity through constant refactoring of code.

## Slide 42: XP and change
XP maintains that planning for change is not worthwhile as changes cannot be reliably anticipated.
It proposes constant code improvement to make changes easier when they have to be implemented.

## Slide 43: Refactoring
Look for possible software improvements and make these improvements even where there is no immediate need for them.
Improves the understandability of the software and reduces the need for documentation.
Changes are easier to make because the code is well-structured and clear.

## Slide 44: Testing in XP
A program is tested after every change has been made
XP testing features:
  Test-first development.
  Incremental test development from scenarios.
  User involvement in test development and validation.
  Automated test harnesses are used.

## Slide 45: XP testing difficulties
Programmers prefer programming to testing
Some tests can be very difficult to write incrementally.
It difficult to judge the completeness of a set of tests.

## Slide 46: Pair programming
Programmers sit together at the same workstation to develop the software.
Pairs are created dynamically
Enhances the sharing of knowledge
May be more efficient than two programmers working separately

## Slide 47: Advantages of pair programming
It supports the idea of collective ownership and responsibility for the system.
It acts as an informal review process.
It helps support refactoring.

## Slide 48: Quiz Questions 9-12